[image: image2.jpg]





	Agencies in production
	Wave 3 agencies (in progress)
	Tentative wave 4 agencies
	Interested agencies (implementation sometime 2009)

	· Employment

· Forestry

· Revenue

· PERS

· Parks

· OLCC

· ODFW

· Fire Marshal

· DAS – HRSD

· DAS – SCD


	· DOC

· DEQ

· Secretary of State

· Lottery

· Military Dept


	· Library

· Oregon Correctional Enterprises (OCE)

· Legislature

· PUC

· Construction Contractors Board
	· OJD

· Ethics Commission

· Economic Development

· Treasurer

· Dept of Community College Workforce Development




CURRENT ACTIVITY
· Total catalog courses: 769, up 17% from FEB ‘09 

· Registered users: 47,581, up 2% from FEB ‘09 
· Active users: 7628

· Repeat users (2 or more log-ins): 3407
· Repeat users (5 or more log-ins): 2403
COMPLETED TASKS

· iLearnOregon Demonstration – April ‘09

· Transition to Vendor Customer Care Center

· Organization Utility

WORK in Progress 

· Pending system bugs - validating in 2009.2
· Wave updates:

· Historical imports – Employment, Military
· Wave 3 implementation progress – all reviewing historical data import requirements.
· Systems Analyst tasks:

· 2009.2 upgrade issues

· Custom Reports:

· All Administrators Report

· Course Status (open/closed)

· Domain Roles

· Domain User/User ID List

· My Course Hours Progress

· Organization – Course Hours Progress

· Proxy Login

· Users By Domain Membership (non-state email)
· Site Administrator DB clean-up
· Various agency email administration issues.
· SQL server maintenance plan.

· Planning for 2009:
· Wave 3 agency launches. 

· Wave 4 preliminary meetings.

· Virtual classroom integration planning – branding work. 
ON THE RADAR

· Course Manager Training – May 09
OTHER PROJECTS - potential downstream implications

NA
REQUESTED ACTION

NA

NEXT AC MEETING (Bi-Monthly Meetings)
When: 



Tuesday June 9th, 9-11a
Where: 


DAS – Executive Building

155 Cottage Street NE, Salem

Conference Room A (second floor)

Attendance by phone: 

TBA

Meeting link:


https://oregondas.ilinc.com/join/jhbjfrf 

 [image: image1.png]






DAS – HRSD 
Page 1 of 2

Training & Development Services

