OGIC

September 25, 2018

To:  Joint Legislative Committee on Information Management and Technology (JLCIMT)

# Senator Chuck Riley and Representative Nancy Nathanson (Co-Chairs)

# From:  Jeff Frkonja, OGIC Chair; Kay Erickson, OGIC Vice-Chair; Cy Smith, State GIO

Re:  Status Report on Implementation of HB 2906 (2017 - ORS 276A.500-515)

# Background

House Bill 2906 was enacted into law by the 2017 Legislative Assembly.  It became effective October 6, 2017 as ORS 276A.500-515.  The law directs the Oregon Geographic Information Council to report to the JLCIMT on status and activities on or before March 1 of odd-numbered years.  The Council Chair and Vice-Chair and the State Geospatial Information Officer (GIO) submit this interim status report to inform the JLCIMT of ongoing progress to date towards implementing this statute.

# Why this law is important

Providing consistent government services to everyone in the State is an important objective.  Currently, it is not possible to get the same level of government service in Burns as it is in Beaverton, nor even in Eagle Point as it is in Medford.  Accomplishing this objective is very challenging in a state as large and diverse as Oregon.  Supplying government services consistently and efficiently requires good information for planning and managing service provision.  It has been estimated that 80-85% of all the data government organizations use is locational data… about a feature or event that occurs at a specific location.  The most commonly needed locational data across all levels of government is called ‘geospatial Framework data’.

- Consistent government services depend on locational data (geospatial Framework data)

- Locational data to support consistent services doesn’t exist everywhere in the state

- Locational data is produced by most public bodies, but data sharing is limited

- HB 2906 will improve the way public bodies share locational data with the goal that authoritative locational data is available and accessible when and where needed

If you use Geographic Information Systems (GIS) to combine locational data from multiple organizations, you can answer questions like:

- How can foster children be matched with foster homes to keep those children in the same school attendance area when they must change homes?

- How can the development permitting process be streamlined to account for the combination of wildlife habitat conservation, land use regulations, infrastructure availability, etc.

- Where should an economic development zone boundary be located to have the greatest impact?

- How many miles of water-quality limited streams are within an Urban Growth Boundary?

- What population percentage in Bend lives within 5 minutes walking distance of public transit?

- Where are the locations that a new fire station could be placed to optimize response time?

In a study commissioned by the Oregon Geographic Information Council in 2006, it was determined that state, city and county governments spend a combined total of almost $5 billion annually to collect, use and manage geospatial data.  At the time, that was about 5% of the total combined budget for those three levels of government.  Framework data is grouped into 16 themes, as in the graphic below.  There are about 450 people at all levels of government, academia, and the private sector that spend part of their time working to organize, coordinate and standardize the development of Framework data sets.

Summary - Key Aspects of the Law

The statute has several key aspects that enable and guide improved sharing of geospatial Framework data.

Specifically, the statute:

- Authorizes the Oregon Geographic Information Council as the statewide governing body for managing and sharing geospatial data

- Directs the Council to develop and update a strategic plan to manage and share geospatial data

- Directs the Council to recommend legislation and adopt rules, policies and standards for improving the management and sharing of geospatial data

- Directs the Council to recommend to the Legislative Assembly strategies for eliminating fees public bodies charge each other for geospatial Framework data

- Directs the Council to develop and submit to the State CIO a plan and budget for managing and sharing geospatial Framework data each biennium

# Current Status and Activities of Council

Two positions on the Council remain unfilled.  Thus far, it has not been possible to fill the seat assigned to represent federal agencies or the seat assigned to represent Indian tribes.  One other position for a state agency is currently unfilled due to a resignation.  The specific list of Council members is attached at the end of this report.

The Council has met three times in 2018 for four hours each time.  The Council has initiated three working groups (Resources, Strategic Planning, and Tracking Indicators) the first two of which have held several meetings.  All this work has focused on the five key aspects of the law summarized above. The Council has finalized a Charter to guide its activities and processes.  The Council has also:

- Initiated review of a policy option package for the Geospatial Enterprise Office and is preparing a final recommendation to the State CIO on that package;

- evaluated recommendations from the Resource Working Group regarding the elimination of fees public bodies charge each other for geospatial Framework Data and initiated a draft recommendation on this matter to the 2019 Legislature;

- evaluated a Strategic Plan outline from the Strategic Planning Work Group and initiated a series of listening sessions around the state to take feedback from the community on the Plan;

- conducted a work session with the whole Council on tracking indicators that will ultimately indicate progress made toward the Council’s goals and objectives; and,

- initiated work for the Council with a consultant to update the 2006 Council business case as a means of informing the work of the Council, noted below.  The same consultant is also working with the State GIO on communications mechanisms to more fully engage the community in the work of the Council.

# Resource Work Group

This work group has been making progress on items 4 (fee elimination strategies) and 5 (Framework data plan and budget) of the key aspects of the law summarized on page 2.  The work group has presented an initial recommendation to the Council regarding elimination of fees public bodies charge each other for geospatial Framework data.  Public bodies charge each other such fees in an effort to fund development and maintenance of Framework data to support their business processes.  To eliminate the charging of fees, it will be necessary to adequately fund Framework data development and maintenance across the state.  This recommendation will also, as noted above, enable public bodies to provide consistent government services everywhere.

The Resource Work Group has been working to determine the cost for statewide development and maintenance of geospatial Framework data.  The costs for statewide development of all Framework data is estimated in the table to the left.  The numbers will continue to be honed over the next few months leading up to the beginning of the 2019 Legislature.

The work group has also been working on a mix of sustainable funding mechanisms to support Framework data development and maintenance by all public bodies.  The mix of funding mechanisms being evaluated by the Council now includes:

- Tapping a small percentage of existing fees that require Framework data to be properly administered

- Strategic use of debt financing to accelerate data development, paid back with the first mechanism

There are about 2,500 existing fees administered by state government agencies, generating about $2.5 billion biennially.  Many of these fees require Framework data, like address points, road centerlines, surface water, tax lots, etc., to be properly administered.

The Council is also examining, for longer-term consideration, public/private partnerships that would leverage Framework data and return value to public bodies through the Council. The public/private partnership approach to fund geospatial data development and maintenance by public bodies is being used now in Canada, Australia, and Great Britain.  It would not involve selling data here. The Council is evaluating the possible uses of debt financing within the generally accepted accounting principles that state government must use.

And finally, the work group has been working to identify the funding that is already being provided by various public bodies to develop and maintain Framework data.  All of this information will be part of the final Council recommendation to the 2019 Legislature.  The draft recommendation will be discussed at the October Council meeting and will be presented for approval to the Council in December 2018.

# Strategic Planning Work Group

The Strategic Planning Work Group has made progress on items 2 (strategic plan) and 3 (standards and policies) of the key aspects of HB 2906 on page 2 by developing a Plan outline, with goals and objectives in draft form.  The work group is implementing listening sessions around the state to seek feedback on the Plan goals and to get input from the community on the content of the Plan.  The listening sessions have been held in LaGrande, Medford, Bend and Portland.  One will be held in Charleston and another in Salem.

The work group will begin drafting the Plan in late September and will present a preliminary draft to the Council for evaluation and feedback at their October Council meeting.  The final Plan will be presented for approval by the Council at their January 2019 Council meeting.  It will specify processes to address the Council’s role in setting standards and policies.

# Tracking Indicators Work Group

The Tracking Indicators Work Group began its effort at the April Council meeting with a short work session to begin identifying tracking indicators.  The work will continue in the last three months of 2018, and will inform the strategic planning process.  Ultimately, the outcomes and tracking indicators identified by this work group will be part of the Strategic Plan.  The Council will likely present the tracking indicators and process as part of its recommendation to the 2019 Legislature.  A key purpose of the indicators will be to serve item 1 (governance and data sharing management) of the key aspects of HB 2906 on page 2.

# Oregon Geographic Information Council Membership